## Slide 1: GENERATIVE AI FOR 3D PRINTING
MaCAD Thesis | James Foo and Dom Large

## Slide 2: Research Question
Feasibility of Machine Learning for Voice-to-Part 3D Printing
Question: Is it possible to apply machine learning to develop a model that can successfully model and prepare a part for 3D printing, using only a human voice prompt?
Objective: To explore the feasibility and practical implementation of a machine learning model that can take a voice prompt, convert it into a 3D model, and prepare it for 3D printing.

## Slide 3: Methodology
Voice to Text Prompt
LLM training for successful prompt generation from Voice
3D Object Generation
3D GANS model with a pixel size and space based on 3D printer capabilities
[Comfy UI method that’s already been started]
  Gen AI / Existing Models
3D Diffusion Model
  Validate Exported Models (Closed Meshes)
3D Printing
Integration: Connect the system with 3D printers via REST APIs like OctoPrint.
Automation: Automate the file upload and printing initiation process.
Evaluation: Ensure reliable and error-free communication with 3D printers.

## Slide 4: Tech Stack
Python with VSCode / COLAB
  Used for cleaning data and training the model
ComfyUI
  Model Generation based on Voice - Text Prompts
Grasshopper
  Used for generating objects and data for training
Python to Communicate with Printer / GCode
  3D printing connection and execution

## Slide 5: Milestones
Week 1:
Research
Finalize Methodology
Week 2:
Building initial grasshopper definition for training / Begin Model training for Voice to Text Prompt
Week 3:
Refining definition and begin collecting dataset
Week 4:
Initial training and feature optimization
Week 5:
Finalize features and begin training final dataset
Week 6:
Finish data collection, train model, tune model
Week 7:
Combine with 3D printing
Week 8:
Deployment method for combined AI models
Week 9:
Final Touch ups
Creating presentations drawings
Week 10:
Presentation Week
Week 1:
Week 2:
Week 3:
Week 4:
Week 5:
Begin 3D model outputs / Validate model for print
Week 6:
Begin printing tests (manual process)
Week 7:
Continue Test Prints / Begin printer communication stack
Week 8:
Print Via Machine Communication (Preliminary)
Week 9:
Successful Printing via model with no interaction
Week 10:
Successful Printing via model with no interaction
PROMPT / OBJECT GENERATION
3D PRINTING

## Slide 6: EXTRA / FEEDBACK
LLM may be challenging because of quantities
  Valid geometry generation (focus in beginning)
  Start with primitives for training (Grasshopper?)
Begin with parametric grasshopper model of chair
  Inputs would be dimensions for prompt generation
Scale will be a challenge
Which model to train / sensitive for dimensions
Simple model to start where dimensions are only variant (find out if numbers will be a problem)
Possible pivot
Voice to text to Revit Families

## Slide 7
Text to geometry to gcode
task1 ) figure out whichg gen model is sensitive to dimensions
task2 ) pivot to revit text to family if no solution found

## Slide 8: Week 1
Next Steps (Gabriella):
start the pivot to plan B: AIUI speech to instruction for revit or similar
break down the tech stack and work at opposite ends to develop compatible tooling (probably interface with RhinoInside)
Focus on one family as a PoC

## Slide 9: Next Steps / Tasks
Dom Tasks
Speech-to-Text
  Create Working Colab Notebook
    Audio File to Text
    Recording to Text
    Text to Usable Variables
GH Definition of Table for Revit Inside
  Focus on Table then merge with Inside approach
Variables from Notebook to GH
James Tasks
Revit API research
  best approach for family creation
Begin Revit Inside Approach in GH
  will merge with Table creation later
3D Object Generation possibility
  Exploration / Early implementation

## Slide 10: Dom Progress
Speech to Text Prompt - Python
Part 1 – Dependencies
Speech Recognition / Word2Number / nltk used to record & transcribe speech live in Colab
Part 2 – Record Audio
Audio Recorded with Start / Stop buttons in notebook
Part 3 – Organize / Fix prompt
Numbers / Grammatical improvements made
Part 4 – Find & Assign Variable Values
Table Attribute Variables identifies and assigned correct values
Ex Prompt / I need to create a Table that has a Height of 3.5 Ft with a Thickness of 0.25 In with 5 Sides , and a Radius of 5 Ft the Table must have a corner Fillet of 0.41 Inches , and overall Edge Fillets of 0.1 Inches , for the Legs make the Leg Radius 0.2 Inches with a few of 1.25 Degrees , and the Taper of 0.25 Inches.

## Slide 11: Dom Progress
Table Creation for Rhino.Inside

## Slide 12: James Progress

## Slide 13: James Progress

## Slide 14: Week 2 / 3 Recap & Next Steps